|  |
| --- |
| **PRCO304: Highlight Report** |
| **Name:Maxim Wenger** |
| **Date**:07/02/2019 |
| **Review of work undertaken**   * Functional Requirements & Non-functional requirements have been populated alongside User stories. * Report draft (Skeleton format) has been produced.   Formal sprint plans, UI App paper prototype and Preliminary UML Diagram are still being worked on (07/02/19 – 08/02/19) and should be complete before the next sprint beginning 11/02/19. |
| **Plan of work for the next week**  *Next week will consist of initial app development and connecting the app to the database* |
| **Date(s) of supervisory meeting(s) since last Highlight:** (N/A last supervisor meeting: 29/01/19) |
| **Brief notes from supervisory meeting(s) since last Highlight**  N/A |