|  |
| --- |
| **PRCO304: Highlight Report** |
| **Name: Maxim Wenger #10530449** |
| **Date**: 21/02/2019 |
| **Review of work undertaken**   * Use case diagram has been developed and feedback has been gathered from the supervisor, small changes have been made due to supervisor feedback. * UI app paper prototype has been fully completed and completed a user test of the paper prototype, made relevant changes to the prototype regarding the user feedback. Uploaded a digital scan of the paper prototype. * Updated functional and non-functional requirements as per supervisor feedback. * Updated user stories as per supervisor feedback. |
| **Plan of work for the next week**   * *Connect the app to the app database.* * *Continue working on the app: (Targets for sprint 1)* * *Enable creation of a user account* * *Enable user log into their account* * *Enable user to log out of their account* * *Enable the user to remain logged into their account, when reopening the app* * *Enable the user to see their account details* * *Enable the user to change their account details* * *Enable the user to delete their account and related details* * *All data transfer should be encrypted* |
| **Date(s) of supervisory meeting(s) since last Highlight :21/02/2019** |
| **Brief notes from supervisory meeting(s) since last Highlight**  *Gathered feedback on:*   * *Use case diagram.* * *UI app paper prototype* * *Functional and non-functional requirements.* * *User stories* |