|  |
| --- |
| **PRCO304: Highlight Report** |
| **Name: Maxim Wenger #10530449** |
| **Date**: 14/02/2019 |
| **Review of work undertaken**   * Populated Firebase database with user objects (Holding user details) * Begun implementation of google vision * Begun to flesh out most activities within android studio |
| **Plan of work for the next week**   * *Continue implementation of google vision* * *Implement Wikipedia API to provide information on identified plants* * *Enable the user to identify their own plant* |
| **Date(s) of supervisory meeting(s) since last Highlight :05/03/2019** |
| **Brief notes from supervisory meeting(s) since last Highlight**  Postponed supervisory meeting as no queries had arisen during the current sprint |